**Metrics for Team Ocelots: Sprint 6**

***Sprint 6 Say-Do Ratio for “Team Ocelots”***

The Say-Do Ratio for Sprint 7 could have been better but still was a very good learning experience with NodeJS in particular. The “Klump” Product still requires much work to be finished and up to 100% functionality, but solid progress was made, and practice was abundant. Our Say/Do Ratio is expressed as (what we did / what we thought we would do). The tasks that were competed were:

1. Rituals & Metrics
2. Quiz / Assignment
3. Present Klump Project
4. KLUM to ZIP

The tasks that were incomplete were:

1. Prepare video recording

This gave Team Ocelots a **77% Say/Do Ratio** for Sprint 7, which was calculated by taking the total value of what we did in story points, 70, and dividing it by what we initially thought we would do in story points, 90.

***Sprint 4 – 7 Velocity for “Team Ocelots”***

Our lower numbers during Sprints 6 and 7 come from the fact that we struggled immensely with the Klump Project. But we did get to finish all of our rituals and metrics as well as the quiz for this sprint.

During Sprint 4, Team Ocelots delivered 20 Story Points.

During Sprint 5, Team Ocelots delivered 70 Story Points.

During Sprint 6, Team Ocelots delivered 55 Story Points.

During Sprint 7, Team Ocelots delivered 70 Story Points.

Therefore, our velocity has slightly increased from last week to **56 Story Points.**