**Metrics for Team Ocelots: Sprint 5**

***Sprint 5 Say-Do Ratio for “Team Ocelots”***

The Say-Do ratio for Sprint 5 was much better than Sprint 4, with all our team members catching up to a common threshold and tackling the big Kahuna of this Sprint head on: ‘The Klump Product’. Our Say-Do ratio is expressed as (what we did/ what we thought we would do). The tasks that were completed were:

1. Prepare for Midterm Exam (20 Story Points)
2. Sprint 5 Quiz (10 Story Points)
3. Create “Klump” site production (15 Story Points)
4. Testing of “Klump” (5 Story Points)
5. Retrospective & Metrics for Sprint 5 (10 Story Points)
6. Read Chapter 9 (10 Story Points)

The tasks that were incomplete:

1. Consolidation of data on “Klump” site (10 Story Points)
2. Implementing features of “Klump” (10 Story Points)

This gives Team Ocelots a **78% Say/Do ratio** for Sprint 5, which was calculated by taking the total value of what we did in story points, 70, and dividing it by what we initially thought we would do in story points, 90.

***Sprint 4-5 Velocity for “Team Ocelots”***

Out team’s velocity for the period of Sprint 4 through Sprint 5 was still greatly affected by the low production rate we encountered during Spring break.

During Sprint 4, Team Ocelots delivered *20 Story Points*.

During Sprint 5, Team Ocelots delivered *70 Story Points*.

Our velocity is calculated as **45 Story Points.**