**Metrics for Team Ocelots: Sprint 7**

***Sprint 7 Say-Do Ratio for “Team Ocelots”***

The Say-Do was not too shaby for this Sprint. We really enjoyed the fruits of the demos and presentations during class time. Our Say/Do Ratio is expressed as (what we did / what we thought we would do). The tasks that were competed were:

1. Rituals & Metrics (10 Story Points)
2. Quiz / Assignment (10 Story Points)
3. Various Klump Project video bits (30 Story Points)
4. Find a demo and or presentation (45 Story Points)
5. Find a final project and join a team (5 Story Points)

The tasks that were incomplete were:

This gave Team Ocelots a **100% Say/Do Ratio** for Sprint 6, which was calculated by taking the total value of what we did in story points, 90, and dividing it by what we initially thought we would do in story points, 90.

***Sprint 4 – 7 Velocity for “Team Ocelots”***

Team Ocelot’s velocity for the period of Sprint 4 through 5 was affected harshly by low production values we encountered during Spring Break, and was also slightly lowered by Sprint 6’s low production results due mainly to difficulty with working through building the “Klump” product.

During Sprint 4, Team Ocelots delivered 20 Story Points.

During Sprint 5, Team Ocelots delivered 70 Story Points.

During Sprint 6, Team Ocelots delivered 55 Story Points.

During Sprint 7, Team Ocelots delivered 90 Story Points.

Therefore, our velocity has slightly increased from last week to **45 Story Points.**